🚀 Deployment Guide

Digital Chain-of-Custody System (DCCS)

1. Pre-Deployment Checklist

Before beginning, ensure the following:

- ✅ Server(s) meet minimum specs (CPU, RAM, storage, OS)

- ✅ Database engine (e.g., SQL Server, PostgreSQL) is installed and secured

- ✅ SSL certificates are available for HTTPS

- ✅ Admin credentials and RBAC schema are defined

- ✅ Backup and recovery plan is documented and tested

- ✅ Firewall and endpoint protection rules are configured

2. System Requirements

| Component | Minimum Requirement |
| --- | --- |
| OS | Windows Server 2022 or Ubuntu 22.04 LTS |
| CPU | Quad-core 2.5 GHz |
| RAM | 16 GB |
| Storage | 500 GB SSD |
| Database | SQL Server 2019+ or PostgreSQL 14+ |
| Web Server | IIS, Apache, or NGINX |
| Runtime | .NET 6 / Node.js 18 / Python 3.11 (depending on stack) |

3. Installation Steps

A. Database Setup

- Create a new database instance named DCCS_DB.

- Run the provided schema script (e.g., DCCS SQL Schema.txt) to create tables and stored procedures.

- Create a dedicated DB user with least-privilege access.

- Enable encryption at rest and configure automated backups.

B. Application Deployment

- Extract the DCCS application package to the web server directory.

- Configure environment variables:

  - DB_CONNECTION_STRING

  - JWT_SECRET

  - ENCRYPTION_KEY

  - AUDIT_LOG_PATH

- Set up HTTPS using your SSL certificate.

- Configure the web server (IIS/Apache/NGINX) to serve the application.

- Start the application service and verify logs for successful startup.

C. Initial Configuration

- Log in as the System Administrator.

- Create user roles: Collector, Analyst, Legal, Custody Manager, Auditor.

- Define access control policies (see Access Control Matrix).

- Set retention policies and jurisdictional compliance flags.

- Configure audit trail storage location and hash algorithm (default: SHA-256).

4. Post-Deployment Validation

| Test | Expected Result |
| --- | --- |
| Admin login | Success with MFA |
| Evidence upload | Hash generated and stored |
| Role-based access | Users restricted to assigned permissions |
| Audit trail | Events logged with timestamp and user ID |
| Backup test | Backup file created and verified |
| Recovery test | Sample evidence restored with matching hash |

5. Ongoing Maintenance

- 🔄 Weekly: Run integrity checks and review audit logs

- 🔐 Monthly: Rotate encryption keys and review access logs

- 🧪 Quarterly: Test backup and recovery procedures

- 📜 Annually: Review compliance with CJIS, HIPAA, and state-specific laws