🗺️ DCCS Sprint Roadmap

Location: ChainLogic > Production Phase Planning > Backend & Frontend Development Plan
Author: Jessi
Last Updated: November 19, 2025

🧩 Sprint 1: Authentication & Access Control

Duration: 2 weeks
Goals:

- Implement JWT-based login and MFA

- Build Users, Roles, and Permissions tables

- Create login screen and role-based dashboard templates
Security: CJIS §5.5, §5.6; NIST SP 800-154

🧩 Sprint 2: Evidence Creation Workflow

Duration: 2 weeks
Goals:

- Build evidence creation form with classification, jurisdiction, and legal flags

- Implement SHA-256 hashing and hash chaining

- Store evidence in Evidence table
Security: Data integrity enforcement, CJIS §5.10

🧩 Sprint 3: Custody Transfer & Audit Trail

Duration: 2 weeks
Goals:

- Create custody transfer wizard and timeline view

- Implement Custody_Transfers and Audit_Log tables

- Enable digital signatures and WORM storage
Security: CJIS §5.4, §5.8

🧩 Sprint 4: Reporting & Export

Duration: 1 week
Goals:

- Build report builder with filters and preview

- Enable export to JSON and PDF formats

- Enforce legal export formatting
Security: Legal admissibility, CJIS §5.9

🧩 Sprint 5: Interoperability & API Layer

Duration: 1 week
Goals:

- Develop RESTful API endpoints

- Implement token-based authentication

- Build API key manager UI
Security: Endpoint whitelisting, rate limiting

🧩 Sprint 6: Maintenance, Backup & Recovery

Duration: 1 week
Goals:

- Build maintenance dashboard and update log

- Implement encrypted offline backups

- Schedule recovery drills and rollback plans
Security: CJIS §5.13, NIST SP 800-154 §4.2

🧠 Notes

- Each sprint includes unit testing and workflow validation.

- Security hooks are embedded per sprint to ensure compliance.

- Stakeholder demo prep begins after Sprint 4.