🔗 Collaboration Protocols: DCCS Production Phase

Location: ChainLogic > Production Phase Planning > Task Assignment & Collaboration > Collaboration_Protocols.docx
Author: Jessi
Last Updated: November 19, 2025

🔹 Communication Cadence

| Channel | Purpose | Frequency |
| --- | --- | --- |
| OneDrive Comments | Inline feedback on documents | As needed |
| Weekly Standup (Zoom or Teams) | Progress updates, blockers, sprint planning | Every Monday |
| Email Updates | Formal decisions, legal reviews, audit notices | Weekly or milestone-based |
| Emergency Escalation | Security breach, legal risk, data loss | Immediate via phone or secure chat |

🔹 File Sync & Versioning

- All documents are stored in OneDrive, with sync status visible.

- Use version history for major edits; do not overwrite critical documents.

- Append _v2, _final, or date stamps for milestone versions.

- README files must be updated when folder contents change.

🔹 Task Ownership & Handoff

- Refer to the RACI Matrix for role clarity.

- Use Contributor_Roles.docx to verify domain authority.

- Handoff must include:

  - Summary of current status

  - Known issues or blockers

  - Next steps and deadlines

🔹 Escalation Paths

| Issue Type | Escalate To | Response Time |
| --- | --- | --- |
| Technical Blocker | Dev Lead | 24 hours |
| Legal Concern | Legal Advisor | 48 hours |
| Security Risk | Security Analyst | Immediate |
| Strategic Decision | Jessi | Same day |

🔹 Collaboration Principles

- Clarity over speed: Document decisions, even if informal.

- Respect roles: Consult before acting outside your domain.

- Audit readiness: Assume every action may be reviewed.

- Legacy mindset: Build for future contributors, not just current needs.